CS 192 AY 2014-2015
Lessons Learned Report

Prepared by: Cyan Worm / Date: March 1, 2015 / Project Name: WORM Subject Planner / Client: Blue Navy / Sprint Number: 2
1. What were the main lessons your team learned in this sprint? / We really need to find our client. We need to put more effort in meeting them. / 2. Describe one example of what went right in this sprint. / We were able to solve many of our problems (file handling, passing of objects, etc). / 3. Describe one example of what went wrong in this sprint. / We are not able to meet some deadlines because we can't find our client. / 4. What will you do differently on the next sprint based on your experience working on this current sprint? / We need to put more effort in meeting our client. Even though they don't show up too much, it is our responsibility to be the first to find them.