CS 192 AY 2014-2015
Lessons Learned Report

Prepared by: Cyan Worm / Date: February 13, 2015 / Project Name: WORM Subject Planner / Client: Blue Navy / Sprint Number: 1
1. What were the main lessons your team learned in this sprint? / Communication is really important during the development and working together side by side is more effective than working apart from each other then just meeting afterward. Also the fundamental architecture of the software is very important to be defined immediately from the start so as to lessen brainstorming of ideas during the development. / 2. Describe one example of what went right in this sprint. / We were able to work together side by side so we were able to express more of our ideas, discuss properly what to do and help each other. / 3. Describe one example of what went wrong in this sprint. / The architecture was not clearly defined so we had to spend quite some time thinking of ideas to make the project as efficient as possible with the given amount of time. / 4. What will you do differently on the next sprint based on your experience working on this current sprint? / We will try to familiarize ourselves more with Android programming to be able to spend more time with the development itself and clearly define what needs to be done by the software.