CS 192 Software Engineering II
Implementation Plan
Date	Activity	Accountability / (Name of Individual)	Comments/Remarks
Jan 28 / Jan 30	Estimate and plan the implementation / Make and sign team contract		Documents: Plan, Contract, Prioritized RTM
	Formulate Code Review Checklist / Formulate User Acceptance Criteria		Documents: Code Review Checklist, User Acceptance Criteria
Feb 04 / Feb 06	Code, Unit Test: / 1. Create Subjects / 2. Create Notes / 3. View Subjects / 4. View Notes		[Place here link in github]
	Integration Test features identified in Sprint 1
Feb 11 / Feb 13	System Test Sprint 1 Fix Bug		[Place here code reviews] / [Place here links to issue logs]
	Retest Sprint Release Commit
Feb 18 / Feb 20	1. Delete Subjects / 2. Delete Notes / 3. Edit subject title / 4. Edit note title / 5. Edit note content

Feb 25 / Feb 27	EDSA Revolution

Mar 04 / Mar 06	1. Add new activity / 2. View individual activity / 3. View day activities

Mar 11 / Mar 13

Mar 18 / Mar 20	1. Delete existing activity / 2. Edit existing activity

Mar 25 / Mar 27

Apr 01 / Apr 03	Holy Week (Holy Wednesday)
	Holy Week (Good Friday)
Apr 08 / Apr 10

Apr 15 / Apr 17

Apr 22 / Apr 24

Apr 29 / May 1
	Labor Day
May 6	Alpha Testing
May 8	Submission of Alpha Testing Results
May 13	Beta Testing
May 15	Submission of Beta Testing Results
May 20	Course Debriefing

Expected Number of Sprint Commits: 13
Expected Number of Code Reviews: 13
Expected Number of Software Release: 2 (Alpha and Beta)