CS 192 Software Engineering II
Implementation Plan
Date	Activity	Accountability / (Name of Individual)	Comments/Remarks
Jan 28 / Jan 30	Estimate and plan the implementation / Make and sign team contract		Documents: Plan, Contract, Prioritized RTM
	Formulate Code Review Checklist / Formulate User Acceptance Criteria		Documents: Code Review Checklist, User Acceptance Criteria
Feb 04 / Feb 06	Code, Unit Test: / 1. Create Subjects / 2. Create Notes / 3. View Subjects	Jannieca Camba / Patrick Leiniel H. Domingo / Joni Marie Jimenez	(For general/all) / Need to find an effective solution for saving the files (save all after closing or save on creation), Need to find an effective solution for button creation after creation of a subject or a note (Reread files every add or just refer to a list )
	Integration Test features identified in Sprint 1	ALL
Feb 11 / Feb 13	System Test Sprint 1 / Fix Bug	ALL / ALL
	Retest Sprint Release Commit	ALL / Jannieca Camba
Feb 18 / Feb 20	1. View Notes	ALL	Solved many problems so delete was delayed. / Main problems solved: / 1) File Handling / 2) Passing of object on intents (Parcelable) / 3) Button name identified after pressing
	Fix Bug	ALL
Feb 25 / Feb 27	EDSA Revolution
	System Test Sprint 2 / Fix Bug / Retest	ALL
Mar 04 / Mar 06	1. Delete Subjects / 2. Delete Notes	ALL	Sprint 3 was completed successfully. / Comments: / 1. Add warnings during delete / 2. Remove debug messages

Mar 11 / Mar 13	System Test Sprint 3 / Fix Bug
	Retest
Mar 18 / Mar 20	1. Edit subject title / 2. Edit note title / 3. Edit note content	ALL

Mar 25 / Mar 27	System Test Sprint 4 / Fix Bug
Apr 01 / Apr 03	Holy Week (Holy Wednesday)
	Holy Week (Good Friday)
Apr 08 / Apr 10	1. Add Task / 2. Delete Task	ALL

Apr 15 / Apr 17	System Test Sprint 5 / Fix Bug	ALL
	Retest
Apr 22 / Apr 24	1.Edit Task	ALL

Apr 29 / May 1	System Test Sprint 6 / Fix Bug
	Labor Day
May 6	Alpha Testing	ALL
May 8	Submission of Alpha Testing Results	ALL
May 13	Beta Testing	ALL
May 15	Submission of Beta Testing Results	ALL
May 20	Course Debriefing

Expected Number of Sprint Commits: 6
Expected Number of Code Reviews: 6
Expected Number of Software Release: 2 (Alpha and Beta)